## Slide 1: Unified Endpoint Management (UEM) Project
DCSS

## Slide 2: Hi!
Matt Poor
System Administrator
IT Experience & Engagement
Division of IT
Carol Hurley
Assoc. Dir. FASTR
IT Experience & Engagement
Division of IT

## Slide 3: This morning’s presentation
What is UEM?
About the project
Project updates and next steps

## Slide 4: What is Unified Endpoint Management?
Configure, manage, and monitor devices of different types.
Technically apply critical security controls through device policy

## Slide 5: Why is UEM needed?
‘Imaging’ computers won’t be viable without UEM in future
Have ability to secure devices remotely by technical application of critical security controls
Increased scale of devices to manage, traveling employees, classrooms/labs

## Slide 6: Why is UEM needed?
No central service currently offered to manage/secure mobile devices and less featureful service for managing MacOS

## Slide 7: About the Project
Sponsored by VP for IT, VP for Faculty Affairs, and ITEE’s Exec. Dir.
Steering Committee with representation of departments from across VT
Technical evaluation team open to anyone interested!

## Slide 8: Project Goal
Pursue a UEM strategy by creating a UEM service to manage and secure university-owned/funded devices.*
*Although university-owned/funded devices are in-scope, the project considers the capability to manage personally owned devices.

## Slide 9: Primary activities
Define requirements
  Steering committee will shape initial requirements
  Meeting the most Critical Security Controls of the most devices
Evaluate, select, and acquire UEM solution according to requirements
Design a service blueprint and business model for UEM service
Implement pilot for limited number devices
  University-funded/owned
Operationalize the UEM service

## Slide 10: Project Updates
Collected requirements
Held vendor demos
Selected top choices for further evaluation:
  Input from peer institutions
  Steering Committee and Evaluation team product demo survey

## Slide 11: Solutions Selected For Testing
VMWare One
Single pane of glass
Most functionality of UEM solutions demoed
Highest ranked UEM by evaluation team
Intune/Jamf
Combined solution
Attractive licensing model
Jamf Pro is the gold standard for Apple product management

## Slide 12: Next steps
Identify what peer institutions use and talk about their experience.
Hands-on test lab to compare management of top choices for further evaluation:
  VMWare Workspace One
  Intune + JAMF
Test plan run-through on sandbox instances of products

## Slide 13: Pilot Recommendation
Peer institution reviews
Product test lab feedback
Internal test plans
Cost analysis
Deliver report to Steering Committee

## Slide 14: Timeline
Targeting mid to late March for hands-on test lab.
Hands-on test lab for 2-3 weeks
Due date for a recommendation still being determined.

## Slide 15: Pilot
Chance to use the recommended solution.
Will have departments submit profiles to ensure mix of device coverage
Selected departments from pilot will provide data to be measured before and after pilot

## Slide 16: Thanks!
Any questions?
Matt Poor
mpoor@vt.edu

## Slide 17: CREDITS
Special thanks to all the people who made and released these awesome resources for free:
Presentation template by SlidesCarnival
Photographs by Death to the Stock Photo (license)